## Slide 1: WIT workflow
JSW
10102
p/g/V
retesting
analysis
“TB” filtering,
Routing Data storage
Generate Testing Program
Load into software manually?
.PDF ->.txt manually?
Generate Testing Program
Statistic graph
Error path report
Submit to Splunk
Received from process designer
Load into equipment
Check list, and then Run program

## Slide 2: System structure
Routing
pool
Instrument
Check list
Splunk
Dashboard
Testing
program
Troubleshot
Engineer
Operator
JSW
Result report
Text Analyzer
Graph
Analyzer
INPUT
OUTPUT

## Slide 3: Progress

## Slide 4: Progress

## Slide 5: Road map
Concept
MVP1
MVP2
on-site testing
Delivery
Nov.
Dec.
Jan.-Feb.
Mar.
Apr.
System design
Splunk based Dashboard
Stat. result from PGV .txt file
Program from JSW .xlsx file
Program from PGV .txt file
Connection analysis based on spark GraphX/Neo4j
Artifact buildup for primary testing
Dynamic PGV stat. Dashboard
Working flow
Release Ver 0.1
Release Ver 0.2
Release Ver 1.0
Documentation
Training
Qualification
Fail Positioning Dashboard
GUI for
Process & WF
Full Cycle testing
Stakeholder identification, and Input collections
Fail reasoning testing
Full JSW&PGV testing
Data storage scheme

## Slide 6: Status summary of pin testing
JSW  Total
PGV  HIGH
PASS = Total - HIGH

## Slide 7: Top N connector
Step2. Sort connectors based on HIGH number per unit
Step3. Select top 5 and show it on pie chart
Step1. Calculate the gap of HIGH number between desired and realized
HIGH
C1
C2
C3
C4
C5
Step4. List connectors
Connector | Impact(%)
C1 | 10
… | …

## Slide 8: Graph data structure for WIT
Node | example
Label | Pin
connector name | 1M-21R-P2
pin index | K
full name | 1M-21R-P2-K
Relationship | example
Lable | C
status | PASS/NULL/HIGH
chapter | 21-00-00
times | n
Created by JSW info.
Updated by testing result Info.
Dashboard
New Program
Operation Check List
…
Relationship | example
Label | F
status | PASS/NULL/HIGH
chapter | 21-00-00
times | n
sequence | k

## Slide 9
info=[connector1,pin1,connector2,pin2,testingtype,\
charpter,sequence,status,value,unit,addr1,addr2,times]

## Slide 10
pin
continuity
insulation
pin
pin
pin
Connector,